EXECUTION ROADMAP

What

The execution roadmap defines the sequence of activities required to design, configure, test, and deploy the Automated Network Request Management solution in ServiceNow.

The project is divided into five major milestones:

- Catalog Creation

- Form Setup

- Approval Integration

- Testing

- Deployment

Each milestone has a specific objective and set of activities to ensure that the implementation progresses in a controlled and sequential manner.

Why

A structured execution roadmap ensures that the project is implemented systematically rather than configuring all components independently.

The milestones establish dependencies between activities. For example, catalog items and forms must be configured before approval flows can be tested, while complete testing must be performed before deployment.

This approach helps reduce configuration errors, identify defects early, and ensure that the final solution satisfies the defined business requirements.

Milestone 1 – Catalog Creation

Objective

Establish a structured and user-friendly Service Catalog for network-related requests.

Activities

- Identify the different types of network requests.

- Define appropriate catalogs and categories.

- Create Service Catalog items with clear titles and descriptions.

- Collaborate with network and IT teams to ensure request information is accurate.

- Ensure the catalog taxonomy aligns with the organization's ITSM structure.

Outcome

A structured Service Catalog will be available through which users can easily identify and submit the appropriate network service request.

Milestone 2 – Form Setup

Objective

Design dynamic and intuitive request forms that capture all information required for network request processing.

Activities

- Create catalog item forms using ServiceNow variables.

- Configure appropriate field types and choices.

- Define mandatory fields to minimize incomplete submissions.

- Implement dynamic behavior such as showing or hiding fields based on user selections.

- Align form inputs with downstream automation and fulfilment workflows.

Outcome

Users will be able to submit complete and accurate network requests through standardized forms, providing the information required for subsequent processing.

Milestone 3 – Approval Integration

Objective

Automate approval processes and ensure that network requests requiring authorization are properly reviewed before fulfilment.

Activities

- Identify the required approval hierarchy.

- Determine whether approvals are required from managers, network teams, security teams, or other authorized personnel.

- Configure approval activities using Flow Designer or the appropriate ServiceNow workflow mechanism.

- Configure approval and rejection paths.

- Enable appropriate audit tracking.

- Configure email notifications for approval-related events.

Outcome

Network requests will automatically follow the required approval path, ensuring controlled processing, policy compliance, and improved auditability.

Milestone 4 – Testing

Objective

Validate the complete network request lifecycle and confirm that all configured automation functions correctly.

Activities

- Perform unit testing for individual catalog items and forms.

- Simulate complete request lifecycles using different scenarios.

- Validate approval and rejection behavior.

- Verify automated task creation and assignment.

- Validate email notifications.

- Verify that request data is captured and transferred correctly.

- Conduct User Acceptance Testing (UAT) with relevant stakeholders.

- Record defects and implement corrective changes.

Outcome

The solution will be validated against functional requirements, and identified defects will be corrected before deployment.

Milestone 5 – Deployment

Objective

Deploy the validated automated network request management solution to the target production environment.

Activities

- Prepare and verify the deployment checklist.

- Review all configurations before deployment.

- Migrate approved catalog items, forms, workflows, and related configurations from the development environment to production using the organization's approved deployment mechanism.

- Verify the deployed functionality.

- Monitor system behavior after launch.

- Provide guidance/training to end users and fulfilment teams.

- Establish a support process for post-deployment issues.

Outcome

The Automated Network Request Management solution will be available to end users in the production environment, with monitoring and support processes established for ongoing operation.

Execution Roadmap Summary

| Milestone | Primary Focus | Key Deliverable |
| --- | --- | --- |
| 1. Catalog Creation | Define network services and catalog items | Network Service Catalog |
| 2. Form Setup | Capture required request information | Dynamic Request Forms |
| 3. Approval Integration | Automate authorization | Approval Workflow |
| 4. Testing | Validate functionality and automation | Tested & Validated Solution |
| 5. Deployment | Release the solution | Production-ready Solution |

Sequential Implementation Flow

1. Catalog Creation

↓

2. Form Setup

↓

3. Approval

Integration

↓

4. Testing & UAT

↓

5. Deployment

↓

Automated Network

Request Management

Solution

Outcome of the Roadmap

The roadmap provides a logical and sequential implementation strategy for the project. Each milestone produces the required foundation for the next stage, progressing from service definition → user input → approval → validation → deployment.